Initial Project Planning Template

| Date | 08 DEC 2025 |
| --- | --- |
| Team ID |  |
| Project Name | Global Energy Trends: A Comprehensive Analysis of Key Regions and Generation Modes using Power BI |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Problem Statement | USN-1 | Initial project Preparation | 2 | High | 1 | 08 DEC 2025 | 09 Dec 2025 |
| Sprint-1 | Project Problem Statement | USN-2 | Finalizing Problem Statement | 1 | High | 1 | 09 DEC 2025 | 09 Dec 2025 |
| Sprint-1 | Project Proposal | USN-3 | Preparing Project Guidelines | 2 | Low | 1 | 10 DEC 2025 | 11 Dec 2025 |
| Sprint-1 | Project Proposal | USN-4 | Finalizing Project Guidelines | 2 | Medium | 1 | 11 DEC 2025 | 11 Dec 2025 |
| Sprint-1 | Raw Data Identification | USN-5 | Identification Raw Data Sources and Download Dataset | 1 | High | 1 | 12 DEC 2025 | 12 Dec 2025 |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Processing | USN-6 | Gathering Dataset into Power BI and Processing date upload | 2 | High | 1 | 13 DEC 2025 | 15 Dec 2025 |
| Sprint-1 | Data Processing and cleaning | USN-7 | Identification of data and cleaning process of Data to useful sources | 1 | High | 1 | 15 DEC 2025 | 15 Dec 2025 |
| Sprint-2 | Data Quality Report | USN-8 | Preparing Data Report for defaults/error clearing data processing | 2 | Low | 1 | 16 DEC 2025 | 16 Dec 2025 |
| Sprint-2 | Data Visualization | USN-9 | Creating Data to be in proper Visual to user understanding | 2 | Medium | 1 | 17 DEC 2025 | 18 Dec 2025 |
| Sprint-2 | Data Visualization | USN-10 | Continuing preparation of data Visual | 1 | High | 1 | 18 DEC 2025 | 18 Dec 2025 |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Dash Board Creation | USN-11 | Creating Dash board from prepared data visual | 2 | High | 1 | 19 DEC 2025 | 20 Dec 2025 |
| Sprint-2 | Dash Board Creation | USN-12 | Last Dash Board creation | 1 | High | 1 | 20 DEC 2025 | 20 Dec 2025 |
| Sprint-2 | Dash Board Report | USN-13 | Creating Dash Report | 2 | medium | 1 | 22 DEC 2025 | 22 Dec 2025 |
| Sprint-2 | Business Question | USN-14 | Creating QA from prepared Visuals | 2 | Medium | 1 | 23 DEC 2025 | 23 Dec 2025 |
| Sprint-2 | Performance Testing | USN-15 | Performance Testing of Data Formats and visuals | 1 | High | 1 | 24 DEC 2025 | 24 Dec 2025 |
| Sprint- 2 | Video Creation and Submitting Report | USN-16 | Final step of Analysis, Video Creation and Submitting Report | 1 | High | 1 | 25 DEC 2025 | 25 Dec 2025 |